MEWS PMS INTEGRATION

Full System Integration Plan

Market Pulse + Sentinel

Prepared: March 2026

Classification: Internal / Engineering

Architecture: PMS-Siloed (Zero changes to Sentinel or Core)

# 1. Executive Summary

This document defines the complete plan to integrate Mews PMS into the Market Pulse + Sentinel platform. The integration follows a strict PMS-siloed architecture: all Mews-specific code lives in dedicated adapter and helper files. No changes are made to Sentinel services, the pricing engine, the bridge service, core routers, or any existing Cloudbeds integration code.

Scope: Full system integration covering hotel onboarding, metrics sync (occupancy + revenue), Sentinel rate reads, Sentinel rate pushes, and real-time event handling via webhooks.

Constraint: Zero modifications to sentinel.service.js, sentinel.pricing.engine.js, sentinel.bridge.service.js, sentinel.adapter.js, cloudbedsAdapter.js, sentinel.router.js, or any existing router/service. We only ADD new files and make minimal, additive wiring changes in server.js and middleware.

Test Environment: Mews Demo (api.mews-demo.com) initially, then production (api.mews.com) with a live, non-operational property.

# 2. Architectural Approach

## 2.1 PMS Adapter Registry Pattern

The system will use a lightweight adapter registry that routes PMS operations to the correct adapter based on the hotel's pms_type field stored in the hotels table. This is the single point of orchestration that connects the existing PMS-agnostic services to the correct PMS implementation.

## 2.2 New Files (All Additive)

| File Path | Purpose | Replaces (Cloudbeds Equivalent) |
| --- | --- | --- |
| api/adapters/mewsAdapter.js | Core Mews API client (auth, config, reservations, revenue) | cloudbedsAdapter.js |
| api/adapters/mews.sentinel.adapter.js | Sentinel-specific rate reads + writes for Mews | sentinel.adapter.js |
| api/adapters/pmsRegistry.js | Routes calls to correct adapter by pms_type | (NEW – no Cloudbeds equivalent) |
| api/routes/mews.webhooks.router.js | Handles inbound Mews webhook events | webhooks.router.js (Cloudbeds) |
| api/routes/mews.onboarding.router.js | Mews hotel onboarding flow | auth.router.js (OAuth portion) |

## 2.3 Minimal Wiring Changes (Additive Only)

- server.js – Mount two new routers: /api/mews-webhooks and /api/mews-onboarding

- hotels table – Ensure pms_type column can store 'mews' (already supports 'cloudbeds')

- user_properties / hotels – Store Mews credentials (ClientToken + AccessToken) in pms_credentials JSON

- daily-refresh.js – Add Mews branch for nightly metric sync (calls pmsRegistry, not mewsAdapter directly)

## 2.4 What Does NOT Change

| File | Reason |
| --- | --- |
| sentinel.service.js | Orchestrates pricing logic. PMS-agnostic – receives data from adapters. |
| sentinel.pricing.engine.js | Pure math (differentials, guardrails). No PMS awareness. |
| sentinel.bridge.service.js | AI bridge reads from DB tables, not PMS directly. |
| sentinel.adapter.js | Cloudbeds-specific. Stays untouched. Mews gets its own file. |
| cloudbedsAdapter.js | Cloudbeds-specific. No changes. |
| sentinel.router.js | Routes already call service layer, not adapters directly (mostly). |
| webhooks.router.js | Cloudbeds webhook handler. Mews gets a parallel router. |
| All frontend code | UI is already PMS-agnostic (reads from our DB, not PMS). |

# 3. Mews ↔ Cloudbeds Concept Mapping

Mews uses different terminology and data structures than Cloudbeds. This mapping is essential for building correct adapters.

| Concept | Cloudbeds | Mews | Notes |
| --- | --- | --- | --- |
| Property ID | propertyID (integer) | Enterprise.Id (UUID) | Stored in hotels.pms_property_id |
| Auth Token | OAuth2 refresh_token | Static AccessToken + ClientToken | No refresh flow needed for Mews |
| Room Type | roomTypeID (integer) | ResourceCategory.Id (UUID) | Mews calls rooms 'Resources' |
| Rate Plan | rateID / ratePlanID | Rate.Id (UUID) | Mews 'Rate' = Cloudbeds 'Rate Plan' |
| Set Rate Price | putRate (batch, URL-encoded) | rates/updatePrice (JSON, per-RateId) | Mews: only root rates (BaseRateId=null) |
| Read Rates | getRate (v1.3) | rates/getPricing | Returns prices per date per category |
| Availability | Data Insights API | services/getAvailability | Returns array of ints per category |
| Reservations | getReservation | reservations/getAll (2023-06-06) | Pagination via Cursor/Limitation |
| Revenue | Data Insights API | orderItems/getAll | Filter by ConsumedUtc + Type |
| Webhook Events | reservation/created, status_changed | ServiceOrderUpdated (General Webhook) | Single event type covers all res changes |
| Service ID | N/A (implicit) | Service.Id (Reservable type) | Must be fetched via services/getAll |

# 4. Critical Mews API Differences

## 4.1 Authentication

Mews uses static tokens (ClientToken + AccessToken) in every request body. There is no OAuth flow, no refresh tokens, no expiry. This is dramatically simpler than Cloudbeds. The tokens are stored in hotels.pms_credentials as JSON and passed directly to the adapter.

## 4.2 Rate Pricing Model

This is the most critical difference for Sentinel. In Cloudbeds, you push a rate by specifying a rateID + date + price. In Mews, you call rates/updatePrice with a RateId and an array of PriceUpdates, each specifying a UTC time interval and a value. Key rules:

- Only root rates (BaseRateId = null) can have their prices updated directly

- Dependent rates are calculated automatically by Mews based on relative/absolute adjustments from the base rate

- Prices use UTC time intervals (FirstTimeUnitStartUtc / LastTimeUnitStartUtc), not date strings

- The UTC timestamps must represent the start of the hotel's local day converted to UTC

- CategoryId is optional – if omitted, the base price for ALL categories is updated; if specified, only that category

- Maximum 1000 PriceUpdates per call, maximum interval of 100 time units or 2 years

## 4.3 Room Types = Resource Categories

Mews calls room types 'Resource Categories'. They are fetched via configuration/get or resourceCategories/getAll. Each has a UUID Id, a Name, and capacity information. The mapping to our sentinel_configurations.pms_room_types will store these UUIDs.

## 4.4 Timezone Handling

Mews API operates entirely in UTC. When setting rates for a specific local date (e.g., 2026-01-15 in Europe/Budapest), we must convert the local midnight to UTC. The existing _getUtcTimestampForMews helper in your mewsAdapter already handles this correctly using date-fns-tz.fromZonedTime.

## 4.5 Webhooks

Mews General Webhooks send a POST with an array of Events, each containing a Discriminator (e.g., 'ServiceOrderUpdated') and a Value with just the entity Id. To get full details, you must call the relevant API operation (e.g., reservations/getAll with that Id). This is a 'notification + fetch' pattern, unlike Cloudbeds which sends some data in the webhook itself.

# 5. Phased Implementation Plan

Total Estimated Effort: 5 phases, each independently testable against the live Mews property.

## Phase 1: Foundation + Hotel Onboarding

Goal: Connect a Mews property and store its configuration in our database.

Test Gate: Property appears in admin hotel list with correct name, city, timezone, and room count.

### Files to Create:

- api/adapters/mewsAdapter.js – Rewrite from scratch. Core Mews API client with _callMewsApi helper, getHotelDetails, getAccommodationServiceId, getResourceCategories (room types), getRates (rate plans).

- api/adapters/pmsRegistry.js – PMS router. Exports getAdapter(pmsType) that returns the correct adapter module. Initially supports 'cloudbeds' and 'mews'.

- api/routes/mews.onboarding.router.js – Admin-only route: POST /api/mews/onboard accepts {clientToken, accessToken, client} and creates the hotel + sentinel_configurations record.

### Files to Modify (Additive Only):

- server.js – Add: const mewsOnboardingRoutes = require('./api/routes/mews.onboarding.router.js'); app.use('/api/mews', mewsOnboardingRoutes);

### Key Operations:

- Call configuration/get to fetch Enterprise details (name, city, timezone, currency, address)

- Call services/getAll to find the Reservable ServiceId

- Call rates/getAll to fetch rate plans (with IsActive filter)

- INSERT into hotels with pms_type = 'mews', pms_property_id = Enterprise.Id

- INSERT into sentinel_configurations with pms_room_types and pms_rate_plans mapped from Mews data

- Store credentials {clientToken, accessToken, client, serviceId, timezone} in pms_credentials

## Phase 2: Metrics Sync (Occupancy + Revenue)

Goal: Dashboard shows live occupancy and revenue data for the Mews property.

Test Gate: Daily metrics appear on Dashboard for the Mews property. ADR, Occupancy, RevPAR calculate correctly.

### Functions to Add to mewsAdapter.js:

- getOccupancyMetrics(credentials, startDate, endDate) – Calls services/getAvailability for capacity + reservations/getAll for occupied room count per day.

- getRevenueMetrics(credentials, startDate, endDate) – Calls orderItems/getAll with ConsumedUtc filter and Types=['SpaceOrder']. Sums NetValue and GrossValue per day.

- getUpcomingMetrics(credentials) – Combines occupancy + revenue for today+365 days. Returns data in the same canonical format as cloudbedsAdapter.getUpcomingMetrics.

- getHistoricalMetrics(credentials, startDate, endDate) – Same canonical format for past dates.

### Integration Point:

- daily-refresh.js – Add a Mews branch: if hotel.pms_type === 'mews', call mewsAdapter functions instead of cloudbedsAdapter. Write results to daily_metrics_snapshots in the same format.

## Phase 3: Sentinel Rate Reads (Live Rate Fetching)

Goal: Rate Manager grid shows live PMS rates from Mews alongside stored overrides and AI suggestions.

Test Gate: Rate Manager displays current Mews rates for the property's base room type. Preview calendar works.

### Files to Create:

- api/adapters/mews.sentinel.adapter.js – Sentinel-specific Mews adapter. Mirrors the interface of sentinel.adapter.js but calls Mews endpoints.

### Key Functions:

| Function | Mews API Call | Returns |
| --- | --- | --- |
| getRates(hotelId, ...) | rates/getPricing | Array of {date, rate} for 365 days |
| getRoomTypes(hotelId, ...) | configuration/get → ResourceCategories | Array of {roomTypeID, name, capacity} |
| getRatePlans(hotelId, ...) | rates/getAll | Array of {rateID, ratePlanName, roomTypeID, isDerived} |

### Integration Pattern (No Router Changes):

The sentinel.router.js GET /rates/:hotelId/:roomTypeId endpoint currently calls sentinelAdapter.getRates() directly. We do NOT change this. Instead, we update pmsRegistry.js to expose a getSentinelAdapter(pmsType) function. Then, only in the specific router endpoints that make live PMS calls, we add a thin resolution layer that checks the hotel's pms_type and delegates to the correct sentinel adapter. This is done by adding a helper middleware or inline lookup – the existing Cloudbeds path remains the default and is never touched.

## Phase 4: Sentinel Rate Pushes (Write Rates to Mews)

Goal: Rate overrides and recalculations push prices to Mews via the job queue.

Test Gate: Override a rate in the UI → job queued → worker pushes to Mews → price visible in Mews Operations.

### Key Function in mews.sentinel.adapter.js:

- postRateBatch(hotelId, pmsPropertyId, ratesArray) – Converts array of {rateId, date, rate} into Mews rates/updatePrice calls. Groups by RateId. Converts dates to UTC intervals using the property timezone. Validates rates > 0.

### How It Works (No Changes to Queue Logic):

- sentinel.service.buildOverridePayload() generates batchPayload (array of {rateId, date, rate}) – this is PMS-agnostic, it uses the rate_id_map from sentinel_configurations

- sentinel.router.js writes chunks to sentinel_job_queue as JSON – unchanged

- The process-queue worker reads PENDING jobs and calls the adapter – THIS is where we add PMS routing

- For Mews hotels: worker calls mews.sentinel.adapter.postRateBatch() instead of sentinel.adapter.postRateBatch()

- For Cloudbeds hotels: existing path, zero changes

### Critical: Mews Rate ID Mapping

In Cloudbeds, the rate_id_map stores {roomTypeID: rateID} because rates are pushed per room type + rate plan combo. In Mews, rates are pushed per Rate.Id (the base rate) with an optional CategoryId (room type). The rate_id_map for Mews hotels will store {resourceCategoryId: baseRateId} – same structure, different meaning. The buildRateIdMap function in sentinel.service.js needs a Mews variant, which we provide in mewsAdapter.js as buildMewsRateIdMap().

## Phase 5: Webhooks (Real-Time Events)

Goal: Reservation changes in Mews update daily_metrics_snapshots and daily_bookings_record in real-time.

Test Gate: Create/cancel a reservation in Mews Operations → metrics update within seconds.

### Files to Create:

- api/routes/mews.webhooks.router.js – POST /api/mews-webhooks receives General Webhook payloads. Processes ServiceOrderUpdated events by fetching reservation details and updating metrics.

### Event Flow:

- Mews sends POST to /api/mews-webhooks with {EnterpriseId, IntegrationId, Events: [...]}

- Router iterates Events, filters for Discriminator = 'ServiceOrderUpdated'

- For each event, extracts the reservation Id from Value.Id

- Calls reservations/getAll with ReservationIds filter to get full details

- Maps Mews State (Confirmed/Started/Processed/Canceled) to our logic (add/subtract rooms_sold)

- Updates daily_metrics_snapshots and daily_bookings_record (same SQL as Cloudbeds webhooks)

- Responds 200 immediately (Mews retries on timeout, same as Cloudbeds)

### Webhook Registration:

Mews webhooks are configured in Mews Operations (the hotel admin UI) or via the Connector API during certification. The URL will be https://www.market-pulse.io/api/mews-webhooks. Subscribe to ServiceOrderUpdated events.

# 6. Database Changes

No new tables are needed. All Mews data fits into the existing schema. The only changes are in how we populate existing columns:

| Table.Column | Cloudbeds Value | Mews Value |
| --- | --- | --- |
| hotels.pms_type | 'cloudbeds' | 'mews' |
| hotels.pms_property_id | Integer (Cloudbeds ID) | UUID string (Enterprise.Id) |
| user_properties.pms_credentials | {refresh_token, ...} | {clientToken, accessToken, client, serviceId, timezone} |
| sentinel_configurations.pms_room_types | Cloudbeds roomType objects | Mews ResourceCategory objects (mapped to same shape) |
| sentinel_configurations.pms_rate_plans | Cloudbeds ratePlan objects | Mews Rate objects (mapped to same shape) |
| sentinel_configurations.rate_id_map | {roomTypeID: rateID} | {resourceCategoryId: baseRateId} |

# 7. Testing Strategy

## 7.1 Phase 1 Tests (Onboarding)

- POST /api/mews/onboard with demo credentials → hotel created in DB with pms_type='mews'

- Verify hotels row: property_name, city, timezone, total_rooms populated correctly

- Verify sentinel_configurations row: pms_room_types and pms_rate_plans contain Mews data

- Verify pms_credentials JSON contains {clientToken, accessToken, client, serviceId, timezone}

## 7.2 Phase 2 Tests (Metrics)

- Run daily-refresh for the Mews hotel → daily_metrics_snapshots populated

- Verify occupancy = reservations / total capacity for each day

- Verify gross_revenue matches sum of orderItems GrossValue

- Compare dashboard KPIs against Mews Operations reports for the same dates

## 7.3 Phase 3 Tests (Rate Reads)

- GET /api/sentinel/rates/:hotelId/:roomTypeId returns 365-day calendar

- Verify liveRate column matches prices visible in Mews Operations

- Verify preview-rate endpoint generates correct suggested/final rates

## 7.4 Phase 4 Tests (Rate Pushes)

- POST override for a single date → job appears in sentinel_job_queue

- Trigger process-queue → job status changes to COMPLETED

- Verify price in Mews Operations matches the pushed rate

- Test batch recalculation for a 30-day range → all prices update in Mews

- Test safety: push rate of 0 or negative → rejected by adapter

## 7.5 Phase 5 Tests (Webhooks)

- Create reservation in Mews Operations → webhook received → daily_metrics_snapshots.rooms_sold incremented

- Cancel reservation → rooms_sold decremented

- Verify daily_bookings_record updated with correct dates, revenue, status

- Verify orphan webhooks (unknown hotel) return 200 without errors

# 8. Mews API Endpoint Reference

Quick reference for all Mews endpoints used in this integration:

| Phase | Mews Endpoint | Method | Purpose |
| --- | --- | --- | --- |
| 1 | configuration/get | POST | Property details, currencies, address |
| 1 | services/getAll | POST | Find Reservable ServiceId |
| 1 | rates/getAll | POST | All rate plans for configuration |
| 2 | services/getAvailability | POST | Daily room availability/capacity |
| 2 | reservations/getAll (2023-06-06) | POST | Active reservations for occupancy count |
| 2 | orderItems/getAll | POST | Revenue data (SpaceOrder type) |
| 3 | rates/getPricing | POST | Live rate prices per date per category |
| 4 | rates/updatePrice | POST | Push rate changes to Mews |
| 5 | General Webhooks | POST (inbound) | ServiceOrderUpdated events |

# 9. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Mews rate push targets wrong Rate | Prices set on dependent rate (ignored or error) | buildMewsRateIdMap filters for BaseRateId=null only |
| UTC timezone conversion error | Rates applied to wrong date | _getUtcTimestampForMews uses date-fns-tz; unit test with multiple timezones |
| Mews API rate limits (429) | Metrics sync or rate push fails | Implement exponential backoff in _callMewsApi; use batched price updates |
| Webhook delivery failure | Metrics stale until next daily-refresh | Mews retries failed webhooks; daily-refresh acts as safety net |
| CategoryId mismatch in rate push | Base price updated instead of category-specific | Explicit CategoryId in every PriceUpdate; validate against stored config |
| Certification requirements | Cannot go live without Mews approval | Build to Mews certification spec from Phase 1; track requirements list |

# 10. Recommended Implementation Order

Each phase is independently deployable and testable. Do not start Phase N+1 until Phase N passes its test gate.

| # | Phase | Est. Effort | Dependencies | Test Gate |
| --- | --- | --- | --- | --- |
| 1 | Foundation + Onboarding | 1–2 days | Mews demo credentials | Hotel appears in admin list |
| 2 | Metrics Sync | 2–3 days | Phase 1 complete | Dashboard shows data |
| 3 | Sentinel Rate Reads | 1–2 days | Phase 1 complete | Rate Manager shows live rates |
| 4 | Sentinel Rate Pushes | 2–3 days | Phase 3 complete | Price visible in Mews Operations |
| 5 | Webhooks | 1–2 days | Phase 1 complete | Real-time metric updates |

Total estimated effort: 7–12 working days, depending on Mews API edge cases discovered during testing.

End of Document